# Handover Document

Phase 1 — PO/PM to Systems Analyst handoff package + system context

# Handover Document (HND) — Product to Systems Analyst

Purpose: เอกสารบริดจ์การส่งมอบจาก Product Owner / Project Manager ไป Systems Analyst (SA) — สรุปสิ่งที่ handoff, open questions, constraints, และ SA deliverables ที่คาดหวัง

Position in workflow: PRD → REQ → WBS → EST → SCH → HND → (SA phase: SRS → SAD → DDD) Source docs: PRD, REQ, WBS, EST, SCH, Stories Consumed by: Systems Analyst (SA) และทีมออกแบบระบบ

## 1. Project Snapshot

| Item | Value |
| --- | --- |
| Project name | Daily Fitness Companion |
| Phase | Phase 1 — Wizard-of-Oz MVP |
| Approach | Owner-in-loop plan generation (manual ChatGPT) |
| Target user cohort | Friends & Family (จำนวน = owner กำหนด) |
| Business model | Freemium — trial 30d → subscription (Phase 2) |
| Doc set version | v0.7 DRAFT (ดู doc control / _revisions.json) |
| Handoff date | ___________ (fill on transfer) |
| SA phase status | เริ่มแล้ว — SRS v0.1 draft ออกแล้ว (ดู SRS.md); SAD ถัดไป |

## 2. Handoff Scope

### 2.1 สิ่งที่ Handoff

Documents (6 formal + 1 handover): - PRD.md — Product specification - REQ.md — Requirements catalog + traceability - WBS.md — Work breakdown structure - EST.md — Effort estimates - SCH.md — Schedule framework - Stories.md — User stories with AC - HND.md (this doc) — Handover package

Access: Read + comment access ให้ SA · Write access เฉพาะ REQ traceability column

Ownership after handoff: - Product docs (PRD, REQ) — owned by PO, SA อ่านและอ้างอิง - WBS/EST/SCH — owned jointly, SA อาจเพิ่ม detail - Stories — owned by PO/SA ร่วมกัน (SA อาจ split เพิ่ม) - SA deliverables (§4) — SA รับผิดชอบเต็ม

### 2.2 สิ่งที่ NOT handoff

- Phase 2 requirements (REQ-F-017 ถึง 023) — parked จนกว่า Phase 1 validate เสร็จ

- Payment integration (Q8–Q12) — Phase 2 concern

- Full LLM integration architecture — Phase 2 (แต่ SA ควรรับรู้ direction)

- Personal working files (drafts iteration, PRD-workout-tracker.md history)

## 3. Open Technical Questions ที่ SA ต้องช่วยตอบ / ยืนยัน

### 3.1 Blocking (ต้องตอบก่อน kickoff SA phase)

| # | Question | Impact if unanswered | SA recommendation expected |
| --- | --- | --- | --- |
| Q1 | Platform — iOS native (Swift) / PWA / React Native / Flutter | Blocks all UI + deploy tasks | ต้องแนะนำพร้อม rationale (dev speed, offline, cost, future Phase 2 fit) |
| Q2 | Backend — Firebase / Supabase / Custom (Node+Postgres) / other | Blocks persistence + auth (Phase 2) | ต้องแนะนำ พิจารณา Phase 2 auth/payment + cost |
| Q3 | Data model — ERD ต้อง finalize (User → Submission → Plan → Day → Item) | Blocks all backend work | SA design ERD + normalization decisions |

### 3.2 Non-blocking (ตอบระหว่าง SA phase ได้)

| # | Question | Owner to Answer |
| --- | --- | --- |
| Q4 | Notification — push / email / in-app only | SA + PO |
| Q5 | Analytics platform — Firebase / Amplitude / Mixpanel / self-hosted | SA |
| Q6 | Deployment infra — free tier vs. paid, region | SA |
| Q7 | Testing framework — unit / integration / e2e coverage strategy | SA |
| Q8 | Feature flag mechanism (สำหรับ Phase 2 gradual rollout) | SA |

### 3.3 Deferred (Phase 2 concerns)

| # | Question | When to Answer |
| --- | --- | --- |
| Q9 | LLM API choice — OpenAI GPT-4o / Claude Sonnet / on-prem | Phase 2 planning |
| Q10 | Payment gateway — Omise / Stripe / IAP | Phase 2 planning |
| Q11 | T&C + Privacy Policy — ต้องปรึกษาที่ปรึกษาไหม | Before Phase 2 public launch |

## 4. Expected SA Deliverables

SA จะต้อง produce เอกสารต่อไปนี้ ในลำดับ:

| Priority | Doc | ย่อจาก | Purpose | Est. effort |
| --- | --- | --- | --- | --- |
| 1 | SRS | System Requirements Specification | Requirements ระดับระบบ (extend จาก REQ) | 2–4 วัน |
| 2 | SAD | Solution/System Architecture Document | Component diagram, layer, tech stack decision | 3–5 วัน |
| 3 | DDD | Detailed Design Document | Data model, class/module design, sequence diagrams | 5–10 วัน |
| 4 | API Spec | Interface Contracts | REST/GraphQL endpoints, request/response schema | 3–5 วัน |
| 5 | DB Schema | Data Model | ERD + DDL migration scripts | 2–3 วัน |
| 6 | Sec Arch | Security Architecture | Auth, authz, encryption, PDPA compliance approach | 2–3 วัน |
| 7 | Deploy Arch | Deployment Architecture | Infrastructure, CI/CD, environments | 1–2 วัน |
| 8 | Test Strategy | Test approach | Unit / integration / e2e coverage plan | 1–2 วัน |

Total SA phase: ~19–34 วัน (estimate; SA to refine)

### 4.1 Success criteria for SA deliverables

- ทุก REQ (Phase 1) ต้อง trace ไปยัง SA design element ได้

- Data model รองรับ Phase 2 requirements ได้ (extensibility)

- Security architecture ครอบคลุม medical disclaimer + PDPA

- Offline-first architecture (REQ-N-002) ได้รับการออกแบบชัด

- Sign-off จาก PO/PM หลัง SRS + SAD

## 5. Constraints (Consolidated)

### 5.1 Technical constraints

- Solo developer — architecture ต้อง buildable + maintainable โดยคนเดียว

- Offline-first for Today view (REQ-N-002)

- Local storage priority for health data (REQ-N-004, PDPA)

- ≤ 500ms Today view render (REQ-N-001)

- LLM latency ≤ 30s สำหรับ Phase 2 (REQ-N-009)

- Owner manual step (Phase 1) — admin queue UI + owner input flow ต้องรองรับ

### 5.2 Business constraints

- Budget: personal project — ควรอยู่ใน free tier ของ cloud services เท่าที่ทำได้

- Timeline: TBD (owner จัดการ) — SA อาจต้องประเมิน architecture effort เพื่อ inform owner

- Team: Solo — architecture ต้องไม่ over-engineered

### 5.3 Regulatory constraints

- Medical disclaimer required (REQ-R-001) — UI + T&C ต้องรองรับ

- Medical condition block/bypass (REQ-R-002) — flow ต้องออกแบบชัด

- PDPA compliance (REQ-R-005) — data handling, retention, deletion

- PCI DSS (REQ-R-006, Phase 2) — via payment gateway compliance

- LLM output safety (REQ-R-003, Phase 2) — prompt engineering + blocked keywords

### 5.4 Accessibility & i18n

- WCAG 2.1 AA basics (REQ-N-005)

- Thai + English locales (REQ-N-006)

## 6. System Context for SA

รวม system-context inputs 5 หัวข้อ ที่ SA ต้องมีเพื่อออกแบบ SRS + SAD ได้ครบถ้วนตาม IEEE 830 / ATAM guidelines

### 6.1 External Interfaces Inventory

รายการทุกระบบ/บริการที่ product ต้อง integrate ด้วย:

| # | External System | Direction | Phase | Protocol / Format | Notes |
| --- | --- | --- | --- | --- | --- |
| E1 | Owner email inbox | Outbound (notifications) | 1 | SMTP / API (SendGrid, Resend, etc.) | Notify on new submission + on plan ready |
| E2 | User email inbox | Outbound (notifications) | 1 | SMTP / API | Notify user เมื่อ plan ready |
| E3 | ChatGPT (via owner browser) | Manual (owner uses UI) | 1 | Web app | Wizard-of-Oz — no integration ใน Phase 1 |
| E4 | LLM API (GPT-4o / Claude Sonnet) | Outbound API | 2 | HTTPS REST / streaming | Plan generation; cost ~$0.05–0.20/user |
| E5 | Payment gateway (Omise / Stripe / IAP) | Outbound + webhook | 2 | HTTPS + webhook | Subscription checkout, cancel |
| E6 | Analytics platform (Firebase / Amplitude / Mixpanel) | Outbound (events) | 1+2 | HTTPS API | Non-PII events only |
| E7 | Cloud storage / backend | Bi-directional | 1+2 | Firebase / Supabase SDK or REST | Plans, submissions, user state |
| E8 | Push notification service (if used) | Outbound | 1+ | FCM / APNs | Reminders (Should tier — Q4) |

### 6.2 User Classes and Characteristics

| Class | Description | Privilege | Est % of total | Key characteristics |
| --- | --- | --- | --- | --- |
| U1 Fitness User (Nan) | End user who follows the plan | Standard | ~95% post-launch | Tech-literate, smartphone daily, moderate routine |
| U2 Owner / Admin | Wizard-of-Oz coach + system admin | Elevated | 1 person (Phase 1) | Owner ตัวเอง — access queue + input plans |
| U3 Anonymous visitor | Pre-onboarding | Restricted | Small | Sees landing / onboarding intro only |
| U4 Trialing user (Phase 2) | In 30-day trial window | Standard | Varies | Same as U1 + trial countdown UI |
| U5 Subscriber (Phase 2) | Paid user | Standard | Target growth | Full app + regenerate cap 3/session |
| U6 Grandfathered F&F (Phase 2) | Phase 1 cohort → lifetime free | Standard | 3–5 fixed | Lifetime free flag |

### 6.3 Operating Environment

Target devices (Phase 1): - Mobile primary: iOS 15+ / Android 10+ (mid-tier and newer) - Desktop (if PWA): Chrome / Safari — latest 2 versions - Screen sizes: 320px – 1920px (responsive)

Network conditions: - Offline: required for Today view (REQ-N-002) - Poor connection: graceful degradation (retry submit, cached read) - Wi-Fi / 4G / 5G: standard - Peak usage: morning 7–9am · before workout 5–7pm · before meals

Backend infrastructure (SA to decide): - Region: Southeast Asia (Singapore หรือ nearest) - Uptime target: ≥ 99% (personal project scope, not 99.9) - CDN: static assets ผ่าน CDN ถ้าเลือก PWA

Development environment: - OS: macOS (owner’s dev machine) - Tools: VS Code / Xcode / standard dev tooling - CI/CD: GitHub Actions หรือ platform built-in (Vercel/Netlify)

### 6.4 Data Volume Expectations

Phase 1 (F&F cohort ≤ 5–10 users):

| Entity | Volume/user | Total Phase 1 |
| --- | --- | --- |
| Submissions | 1–3 (with regenerate) | ≤ 30 records |
| Plans (active) | 1 per user | ≤ 10 records |
| Plan items (5 domains) | ~50–100/plan | ≤ 1,000 records |
| Analytics events | ~10–30/user/day | ≤ 300/day |
| Total DB size |  | < 10 MB |

Phase 2 (public launch — SA design for these):

| Metric | Assumption | Notes |
| --- | --- | --- |
| MAU (year 1) | 100 – 1,000 | Personal project, organic growth |
| Peak concurrent users | 10 – 50 | Morning/evening spikes |
| Requests/user/day | 5 – 10 (mostly Today view opens) | Read-heavy |
| LLM generations/user | 1 – 4 (regen cap 3) | Cost ~$0.10 – 0.20/user |
| Storage growth | ~1 MB/user | Health data + plan history |

Data retention: - Active user data: indefinite (subscribe = keep) - Deleted user data: hard-delete within 30 days (PDPA) - Analytics: aggregate only, 12-month retention

### 6.5 Quality Attribute Priorities (Ranked)

เมื่อต้อง trade-off, priority ranking นี้ทำหน้าที่ referee:

| Rank | Quality Attribute | Priority | Trade-off ที่ยอมได้ |
| --- | --- | --- | --- |
| 1 | Safety (health / legal) | Absolute | ยอม slow / ugly เพื่อ safety |
| 2 | Simplicity / maintainability | High | Less features เพื่อ solo dev sustainable |
| 3 | User experience (glanceable, fast) | High | Core UX ห้าม compromise |
| 4 | Offline capability | High | REQ-N-002 บังคับ |
| 5 | Time-to-market | Medium | Wizard-of-Oz — validate ก่อน scale |
| 6 | Cost (infra) | Medium | Free tier where possible, but not at UX cost |
| 7 | Scalability | Low (Phase 1) | Design for extension, no premature optim |
| 8 | Rich features | Low | MoSCoW cut list พร้อม |

Guiding principle: When in doubt, favor Safety > Simplicity > UX > everything else.

## 7. Assumptions (SA ควรท้าทายถ้าไม่เห็นด้วย)

| # | Assumption | Impact if false |
| --- | --- | --- |
| A1 | Tech stack familiar to owner (ไม่ต้อง learn new) | Effort estimate ต้อง +25% |
| A2 | Backend as-a-service (Firebase/Supabase) ตอบโจทย์ | Custom backend = +เยอะ ชม. |
| A3 | ChatGPT UI สำหรับ Wizard-of-Oz พอ (ไม่ต้อง build integration ใน Phase 1) | ต้อง build LLM integration ล่วงหน้า |
| A4 | Email notification (owner) พอสำหรับ Phase 1 (ไม่ต้อง push) | UX ช้าลง, cohort อาจ drop |
| A5 | F&F cohort เข้าใจ Wizard-of-Oz (owner manual) | Positioning ต้องชัดกว่านี้ |
| A6 | Phase 1 ไม่ต้อง user account (device-only + email in form) | Migration ตอน Phase 2 มี pain |
| A7 | Offline-first สำหรับ Today view เพียงพอ (ไม่ต้อง real-time sync) | Multi-device use = pain |

## 8. Kickoff Meeting

### 8.1 Meeting Details

| Item | Value |
| --- | --- |
| Meeting name | SA Kickoff — Daily Fitness Companion Phase 1 |
| Duration | 90 นาที (recommended) |
| Format | Video call หรือ in-person |
| Attendees | PO (mandatory), PM (mandatory), SA (mandatory), Tech Lead (recommended if separate) |
| Prerequisite | ทุกคน read PRD + REQ + WBS ก่อนประชุม |

### 8.2 Agenda

| # | Topic | Duration | Owner |
| --- | --- | --- | --- |
| 1 | Welcome + attendees | 5 นาที | PO |
| 2 | Project context & business goal | 15 นาที | PO |
| 3 | Doc walkthrough (PRD → REQ → WBS → EST → SCH) | 20 นาที | PM |
| 4 | Wizard-of-Oz approach — why + how (Phase 1 vs Phase 2) | 10 นาที | PO |
| 5 | Open questions Q1–Q3 (blocking) — discuss + decide | 20 นาที | ALL |
| 6 | SA deliverables expected — confirm scope + priority | 10 นาที | SA + PM |
| 7 | Timeline expectations — SA estimates | 5 นาที | SA |
| 8 | Communication cadence + review schedule | 3 นาที | PM |
| 9 | Sign-off + action items | 2 นาที | ALL |

### 8.3 Materials to Bring

- All 7 docs (this + 6 formal) — printed หรือ shared link

- Demo of current state (if any prototype)

- Prompt playbook draft (WBS 1.1.5)

- Constraints list (§5)

- Assumptions list (§7)

## 9. Handoff Checklist

PO/PM ต้องทำก่อน handoff meeting:

- ทุก doc (PRD, REQ, WBS, EST, SCH, Stories) sign-off เป็น v0.6 DRAFT ขึ้นไป

- HND.md (this doc) เขียนเสร็จ + review

- Access ให้ SA (read + comment ต่อทุก doc)

- Meeting scheduled + calendar invite ส่งแล้ว

- Prompt playbook draft พร้อม (WBS 1.1.5)

- Open questions §3 ระบุครบ (SA จะได้ prep)

SA ต้องทำก่อน handoff meeting:

- Read PRD (understand product)

- Skim REQ (get sense of scope)

- Skim WBS + EST (understand deliverables + effort)

- Prep initial thoughts on Q1, Q2, Q3

- List clarifying questions

During handoff meeting:

- Cover ทุก agenda item §8.2

- Decide Q1 + Q2 (or set decision deadline)

- Confirm SA deliverable priority (§4)

- Agree on communication cadence

After handoff meeting:

- Meeting minutes ส่ง within 24 ชม.

- Action items assigned พร้อม deadline

- Next review meeting scheduled (recommend 1 สัปดาห์ post-handoff เพื่อ SA แสดง initial SRS draft)

## 10. Communication After Handoff

### 10.1 Cadence

| Interaction | Frequency | Owner |
| --- | --- | --- |
| SA questions → PO (async) | As-needed via Slack/email | SA |
| SRS review | Within 1 wk of draft | PO + PM |
| SAD review | Within 1 wk of draft | PO + PM + Tech Lead |
| Weekly sync | Weekly ระหว่าง SA phase | ALL |
| Phase gate — SA to Dev | Formal review + sign-off | ALL |

### 10.2 Change Management

หาก PRD ต้อง change ระหว่าง SA phase:

- PO เขียน change request (what/why)

- PM ประเมิน impact ต่อ WBS/EST/SCH

- SA ประเมิน impact ต่อ SA deliverables + timeline

- Decision — accept, defer, or reject

- Update ทุก doc affected + revision bump

- Communicate to team

## 11. Post-Handoff SA Phase — Next Milestones

| Milestone | SA Deliverable | Sign-off by |
| --- | --- | --- |
| SA-M1 | SRS draft (10 วันหลัง kickoff) | PO |
| SA-M2 | SAD draft (2 สัปดาห์หลัง SRS) | PO + PM |
| SA-M3 | DDD + API + DB (3 สัปดาห์หลัง SAD) | PM + Tech Lead |
| SA-M4 | Sec Arch + Deploy Arch (1 สัปดาห์หลัง DDD) | PO + PM |
| SA-M5 | SA phase complete → Dev kickoff | ALL |

Handoff to Dev = separate handoff document (not in scope of this HND)

## 12. Sign-off Block

Handed by:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner | ___________ | ___________ | _______ |
| Project Manager | ___________ | ___________ | _______ |

Accepted by:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Systems Analyst | ___________ | ___________ | _______ |
| Tech Lead (if applicable) | ___________ | ___________ | _______ |

Handoff status:

- All PO/PM checklist items complete

- All SA checklist items complete

- Kickoff meeting held

- Q1, Q2 decisions made (or deadline set)

- Communication cadence agreed

- SA phase officially started

## 13. Appendix — Quick Reference

### 13.1 Document Map

Product spec        PRD.md      → SA reads for context
Requirements       REQ.md      → SA extends into SRS
Work breakdown     WBS.md      → SA maps to system components
Effort estimates   EST.md      → SA calibrates for tech
Schedule           SCH.md      → SA adds architecture milestones
Stories + AC       Stories.md  → SA references for behavior detail
Handover           HND.md      → THIS doc — bridge

### 13.2 Key REQ IDs สำหรับ SA

- REQ-N-001 to 010 — All non-functional (SA’s primary concern)

- REQ-R-001 to 006 — Regulatory (SA design implications)

- REQ-F-005 to 007 — Owner input flow (unique to Wizard-of-Oz)

- REQ-F-008 — Today view (offline-first critical)

- REQ-F-017 to 023 — Phase 2 items SA ควรรับรู้ (design for extensibility)

### 13.3 Contact Points

| Role | Name | Contact | Availability |
| --- | --- | --- | --- |
| Product Owner | ___________ | ___________ | ___________ |
| Project Manager | ___________ | ___________ | ___________ |
| Systems Analyst | ___________ | ___________ | ___________ |